Sprint 1 Retrospective

# Positive Highlights

Each team member gained valuable insights into the application domain and created some artifact as a result of their research. In addition, the team learned a lot about the requirements of the product and how the last iteration was implemented.

# Reflect on Roadblocks

One roadblock was not being able to access the repository of the previous application iteration, but as soon as access was given, there were no more obstacles or roadblocks.

# Room for Improvement

From the roadblock, we learned that asynchronous communication is more effective than meetings, so the team created a discord channel to communicate with the previous development team for tips and general discussion about the product.

# Other Important Feedback

Overall, the team learned that having multiple ways to communicate via morning and evening slack huddles as well as the asynchronous slack channel helps a lot with project velocity and problem solving.

# Main Takeaways

The team has decided to go the javascript route with react and maybe next js, and plan to do further research into web technologies.

# Take Action

Next steps are to complete the next sprint planning session to create and assign tasks. This should be done by all team members before the next sprint starts.

# Follow-Up

The team will use daily standups to stay up-do-date about progress. The next retrospective will be on 10-22-2022.